Proposal template

(technical annex)

Research and Innovation actions

Innovation actions

Please follow the structure of this template when preparing your proposal. It has been designed to ensure that the important aspects of your planned work are presented in a way that will enable the experts to make an effective assessment against the evaluation criteria. Sections 1, 2 and 3 each correspond to an evaluation criterion for a full proposal.

Please be aware that proposals will be evaluated as they were submitted, rather than on their potential if certain changes were to be made. This means that only proposals that successfully address all the required aspects will have a chance of being funded. There will be no possibility for significant changes to content, budget and consortium composition during grant preparation.

Draft ‘plan for the dissemination and exploitation of the project's results’: please use the additional template provided (as a separate document); the submission of this document is part of the admisibility criteria and should not exceed 5 pages.

Page limit: The cover page, and sections 1, 2 and 3, together should not be longer than 65 pages. All tables or graphs in these sections must be included within this limit. The minimum font size allowed is 11 points.  The page size is A4, and all margins (top, bottom, left, right) should be at least 15 mm (not including any footers or headers)

Sections 4 and 5 are not covered by the page limit (should be provided as a separate document).

The page limit will be applied automatically; therefore you must remove this instruction page

before submitting.

If you attempt to upload a proposal longer than the specified limit, before the deadline you will receive an automatic warning, and will be advised to shorten and re-upload the proposal. After the deadline, any excess pages will be overprinted with a ‘watermark’, indicating to evaluators that these pages must be disregarded.

Please do not consider the page limit as a target! It is in your interest to keep your text as concise as possible, since experts rarely view unnecessarily long proposals in a positive light.

COVER PAGE

Title of Proposal

Note: Consortium members are listed in part A. However, a summary list should also be provided in the table below.

List of participants

| - Participant No * | - Participant organisation name | - Country |
| --- | --- | --- |
| - 1 (Coordinator) |  |  |
| - 2 |  |  |
| - 3 |  |  |

* Please use the same participant numbering as that used in the administrative proposal forms. (Not applicable in the case of stage-1 proposals in two stage schemes.)

Table of Contents

1.	Excellence

Your proposal must address a topic set out in the FCH2 JU work plan, for this call for proposals.

This section of your proposal will be assessed only to the extent that it is relevant to that topic.

1.1	Objectives

- Describe the specific objectives for the project, which should be clear, measurable, realistic and achievable within the duration of the project. Objectives should be consistent with the expected exploitation and impact of the project (see section 2).

1.2	Relation to the FCH2 JU work plan

Indicate the work plan topic to which your proposal relates, and explain how your proposal addresses the specific challenge and scope of that topic, as set out in the work plan.

1.3 	Concept and methodology

(a) Concept

- Describe and explain the overall concept underpinning the project. Describe the main ideas, models or assumptions involved. Identify any trans-disciplinary considerations and, where relevant, use of stakeholder knowledge;

- Describe the positioning of the project e.g. where it is situated in the spectrum from ‘idea to application’, or from ‘lab to market’. Refer to Technology Readiness Levels where relevant. (See General Annex G of the H2020 work programme);

- Describe any national or international research and innovation activities which will be linked with the project, especially where the outputs from these will feed into the project;

(b) Methodology

- Describe and explain the overall methodology, distinguishing, as appropriate, activities indicated in the relevant section of the work plan, e.g. for research, demonstration, piloting, first market replication, etc;

- Where relevant, describe how sex and/or gender analysis is taken into account in the project’s content.

Sex and gender refer to biological characteristics and social/cultural factors respectively. For guidance on methods of sex / gender analysis and the issues to be taken into account, please refer to http://ec.europa.eu/research/swafs/gendered-innovations/index_en.cfm?pg=home

1.4	Ambition

- Describe the advance your proposal would provide beyond the state-of-the-art, and the extent the proposed work is ambitious.

- Describe the innovation potential (e.g. ground-breaking objectives, novel concepts and approaches, new products, services or business and organisational models) which the proposal represents. Where relevant, refer to products and services already available on the market. Please refer to the results of any patent search carried out.

2.	Impact

2.1	Expected impacts

Please be specific, and provide only information that applies to the proposal and its objectives. Wherever possible, use quantified indicators and targets.

- Describe how your project will contribute to:

  - each of the expected impacts mentioned in the FCH2 JU work plan, under the relevant topic;

  - any substantial impacts not mentioned in the FCH2 JU work plan, that would enhance innovation capacity, create new market opportunities, strengthen competitiveness and growth of companies, address issues related to climate change or the environment, or bring other important benefits for society.

- Describe any barriers/obstacles, and any framework conditions (such as regulation, standards, public acceptance, workforce considerations, financing of follow-up steps, cooperation of other links in the value chain), that may determine whether and to what extent the expected impacts will be achieved. (This should not include any risk factors concerning implementation, as covered in section 3.2.)

2.2	Measures to maximise impact (NOT provided here)

Please provide in a separate document - see separate template:

- Dissemination and exploitation of results, including strategy for knowledge management and protection

b) Communication activities

- Please note that this document is required by the FCH2 JU work-plan and it should be used to support the achievement of the expected impacts of the project.

3.	Implementation

3.1	Work plan — Work packages, deliverables

Please provide the following:

- brief presentation of the overall structure of the work plan;

- timing of the different work packages and their components (Gantt chart or similar);

- detailed work description, i.e.:

  - a description of each work package (table 3.1a);

  - a list of work packages (table 3.1b);

  - a list of major deliverables (table 3.1c);

- graphical presentation of the components showing how they inter-relate (Pert chart or similar).

Give full details. Base your account on the logical structure of the project and the stages in which it is to be carried out. The number of work packages should be proportionate to the scale and complexity of the project.

You should give enough detail in each work package to justify the proposed resources to be allocated and also quantified information so that progress can be monitored, including by the Commission/FCH2 JU.

Resources assigned to work packages should be in line with their objectives and deliverables. You are advised to include a distinct work package on ‘management’ (see section 3.2) and to give due visibility in the work plan to ‘dissemination and exploitation’ and ‘communication activities’, either with distinct tasks or distinct work packages.

You will be required to include an updated (or confirmed) ‘plan for the dissemination and exploitation of results’ in both the periodic and final reports. This should include a record of activities related to dissemination and exploitation that have been undertaken and those still planned. A report of completed and planned communication activities will also be required.

If your project is taking part (on a voluntary basis) in the Pilot on Open Research Data, you must include a  'data management plan' as a distinct deliverable within the first 6 months of the project. A template for such a plan is given in the guidelines on data management in the H2020 Online Manual.  This deliverable will evolve during the lifetime of the project in order to present the status of the project's reflections on data management.

Definitions:

‘Work package’ means a major sub-division of the proposed project.

‘Deliverable’ means a distinct output of the project, meaningful in terms of the project's overall objectives and constituted by a report, a document, a technical diagram, a software etc.

3.2	Management structure, milestones and procedures

- Describe the organisational structure and the decision-making (including a list of milestones (table 3.2a))

- Explain why the organisational structure and decision-making mechanisms are appropriate to the complexity and scale of the project.

- Describe, where relevant, how effective innovation management will be addressed in the management structure and work plan.

Innovation management is a process which requires an understanding of both market and technical problems, with a goal of successfully implementing appropriate creative ideas. A new or improved product, service or process is its typical output. It also allows a consortium to respond to an external or internal opportunity.

  - Describe any critical risks, relating to project implementation, that the stated project's objectives may not be achieved. Detail any risk mitigation measures. Please provide a table with critical risks identified and mitigating actions (table 3.2b)

Definitions:

‘Milestones’ means control points in the project that help to chart progress. Milestones may correspond to the completion of a key deliverable, allowing the next phase of the work to begin. They may also be needed at intermediary points so that, if problems have arisen, corrective measures can be taken. A milestone may be a critical decision point in the project where, for example, the consortium must decide which of several technologies to adopt for further development.

3.3	Consortium as a whole

The individual members of the consortium are described in a separate section 4. There is no need to repeat that information here.

- Describe the consortium. How will it match the project’s objectives, and bring together the necessary expertise ? How do the members complement one another (and cover the value chain, where appropriate)?

- In what way does each of them contribute to the project? Show that each has a valid role, and adequate resources in the project to fulfil that role.

- If applicable, describe the industrial/commercial involvement in the project to ensure exploitation of the results and explain why this is consistent with and will help to achieve the specific measures which are proposed for exploitation of the results of the project (see section 2.2 and the separate document containing the draft ‘plan for the dissemination and exploitation of the project's results’).

- Other countries and international organisations: If one or more of the participants requesting EU funding is based in a country or is an international organisation that is not automatically eligible for such funding (entities from Member States of the EU, from Associated Countries and from one of the countries in the exhaustive list included in General Annex A of the H2020 work programme are automatically eligible for EU/FCH funding), explain why the participation of the entity in question is essential to carrying out the project.

3.4	Resources to be committed

Please make sure the information in this section matches the costs as stated in the budget table in section 3 of the administrative proposal forms, and the number of person/months, shown in the detailed work package descriptions.

Please provide the following:

- a table showing number of person/months required (table 3.4a)

- a table showing ‘other direct costs’ (table 3.4b) for participants where those  costs exceed 15% of the personnel costs (according to the budget  table in section 3 of the administrative proposal forms)

Tables for section 3.1

Table  3.1a:	Work package description

For each work package:

| Work package number |  |  | Lead beneficiary |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title |  |  |  |  |  |  |  |  |  |
| Participant number |  |  |  |  |  |  |  |  |  |
| Short name of participant |  |  |  |  |  |  |  |  |  |
| Person/months per participant: |  |  |  |  |  |  |  |  |  |
| Start month |  |  |  |  |  |  |  |  |  |
| End month |  |  |  |  |  |  |  |  |  |

Objectives

Description of work (where appropriate, broken down into tasks), lead partner and role of participants

Deliverables (brief description and month of delivery)

Table 3.1b: 	List of work packages

| Work package No | Work Package Title | Lead Participant No | Lead Participant Short Name | Person-Months | Start Month | End month |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Total months |  |  |

Table 3.1c:	List of Deliverables

| Deliverable (number) | Deliverable name | Work package number | Short name of lead participant | Type | Dissemination level | Delivery date (in months) |
| --- | --- | --- | --- | --- | --- | --- |

KEY

Deliverable numbers in order of delivery dates. Please use the numbering convention <WP number>.<number of deliverable within that WP>.

For example, deliverable 4.2 would be the second deliverable from work package 4.

Type:

Use one of the following codes:

R:	Document, report (excluding the periodic and final reports)

DEM:	Demonstrator, pilot, prototype, plan designs

DEC:	Websites, patents filing,   press & media actions, videos, etc.

OTHER: Software, technical diagram, etc.

Dissemination level:

Use one of the following codes:

PU =	Public, fully open, e.g. web

CO =	Confidential, restricted under conditions set out in Model Grant Agreement

CI =	Classified, information as referred to in Commission Decision 2001/844/EC.

Delivery date

Measured in months from the project start date (month 1)

Tables for section 3.2

Table 3.2a:	List of milestones

| Milestone number | Milestone name | Related work package(s) | Due date (in months) | Means of verification |
| --- | --- | --- | --- | --- |

KEY

Due date

Measured in months from the project start date (month 1)

Means of verification

Show how you will confirm that the milestone has been attained. Refer to indicators if appropriate. For example: a laboratory prototype that is ‘up and running’; software released and validated by a user group; field survey complete and data quality validated.

Table 3.2b:	Critical risks for implementation

| Description of risk (indicate level of likelihood: Low/Medium/High) | Work package(s) involved | Proposed risk-mitigation measures |
| --- | --- | --- |

Definition critical risk

A critical risk is a plausible event or issue that could have a high adverse impact on the ability of the project to achieve its objectives.

Level of likelihood to occur: Low/Medium/High

The likelihood is the estimated probability that the risk will materialize even after taking account of the mitigating measures put in place.

Tables for section 3.4

Table 3.4a: 	Summary of staff effort

Please indicate the number of person/months over the whole duration of the planned work, for each work package, for each participant. Identify the work-package leader for each WP by showing the relevant person-month figure in bold.

|  | WPn | WPn+1 | WPn+2 | Total Person/ Months per Participant |
| --- | --- | --- | --- | --- |
| Participant Number/Short Name |  |  |  |  |
| ParticipantNumber/ Short Name |  |  |  |  |
| Participant Number/ Short Name |  |  |  |  |
| Total Person/Months |  |  |  |  |

Table 3.4b:	‘Other direct cost’ items (travel, equipment, other goods and services, large research infrastructure)

Please complete the table below for each participant if the sum of the costs for’ travel’, ‘equipment’, and  ‘goods and services’ exceeds 15% of the personnel costs for that participant (according to the budget  table in section 3 of the proposal administrative forms).

| Participant Number/Short Name | Cost (€) | Justification |
| --- | --- | --- |
| Travel |  |  |
| Equipment |  |  |
| Other goods and services |  |  |
| Total |  |  |

Please complete the table below for all participants that would like to declare costs of large research infrastructure under Article 6.2 of the General Model Agreement, irrespective of the percentage of personnel costs. Please indicate (in the justification) if the beneficiary’s methodology for declaring the costs for large research infrastructure has already been positively assessed by the Commission.

| Participant Number/Short Name | Cost (€) | Justification |
| --- | --- | --- |
| Large research infrastructure |  |  |

Section 4: Members of the consortium

This section is not covered by the page limit.

The information provided here will be used to judge the operational capacity.

4.1. Participants (applicants)

Please provide, for each participant, the following (if available):

- a description of the legal entity and its main tasks, with an explanation of how its profile matches the tasks in the proposal;

- a  curriculum vitae or description of the profile of the persons, including their gender, who will be primarily responsible for carrying out the proposed research and/or innovation activities;

- a  list of up to 5 relevant publications, and/or products, services (including widely-used datasets or software), or other achievements relevant to the  call content;

- a  list of up to 5 relevant previous projects or activities, connected to the subject of this proposal;

- a  description of any significant infrastructure and/or any major items of technical equipment, relevant to the proposed work;

- [any other supporting documents specified in the work programme for this call.]

4.2. Third parties involved in the project (including use of third party resources)

Please complete, for each participant, the following table (or simply state "No third parties involved", if applicable):

| Does the participant plan to subcontract certain tasks (please note that core tasks of the project should not be sub-contracted) | Y/N |
| --- | --- |
| If yes, please describe and justify the tasks to be subcontracted |  |
| Does the participant envisage that part of its work is performed by linked third parties | Y/N |
| If yes, please describe the third party, the link of the participant to the third party, and describe and justify the foreseen tasks to be performed by the third party |  |
| Does the participant envisage the use of contributions in kind provided by third parties (Articles 11 and 12 of the General Model Grant Agreement) | Y/N |
| If yes, please describe the third party and their contributions |  |

Section 5: Ethics and Security

This section is not covered by the page limit.

5.1 Ethics

If you have entered any ethics issues in the ethical issue table in the administrative proposal forms, you must:

- submit an ethics self-assessment, which:

- describes how the proposal meets the national legal and ethical requirements of the country or countries where the tasks raising ethical issues are to be carried out;

- explains in detail how you intend to address the issues in the ethical issues table, in particular as regards:

- research objectives (e.g. study of vulnerable populations, dual use, etc.)

- research methodology (e.g. clinical trials, involvement of children and related consent procedures, protection of any data collected, etc.)

- the potential impact of the research (e.g. dual use issues, environmental damage, stigmatisation of particular social groups, political or financial retaliation, benefit-sharing,  malevolent use , etc.).

- provide the documents that you need under national law (if you already have them), e.g.:

- an ethics committee opinion;

- the document notifying activities raising ethical issues or authorising such activities

If these documents are not in English, you must also submit an English summary of them (containing, if available, the conclusions of the committee or authority concerned).

If you plan to request these documents specifically for the project you are proposing, your request must contain an explicit reference to the project title.

5.2 Security

Please indicate if your project will involve:

- activities or results raising security issues: (YES/NO)

- 'EU-classified information' as background or results: (YES/NO)

The term ‘project’ used in this template equates to an ‘action’ in certain other Horizon 2020 documentation.

Certain actions under Horizon 2020 participate in the ‘Pilot on Open Research Data in Horizon 2020’. FCH2 JU actions can participate on a voluntary basis to this pilot.  Further guidance is available in the H2020 Online Manual on the Participant Portal.

If your action is taking part, on a voluntary basis in the Pilot on Open Research Data, you must include a data management plan as a distinct deliverable within the first 6 months of the project.  This deliverable will evolve during the lifetime of the project in order to present the status of the project's reflections on data management. A template for such a plan is available on the Participant Portal (Guide on Data Management).

Large research infrastructure means research infrastructure of a total value of at least EUR 20 million, for a beneficiary. More information and further guidance on the direct costing for the large research infrastructure is available in the H2020 Online Manual on the Participant Portal.

A third party that is an affiliated entity or has a legal link to a participant implying a collaboration not limited to the action. (Article 14 of the Model Grant Agreement).

Article 37.1 of the Model Grant Agreement: Before disclosing results of activities raising security issues to a third party (including affiliated entities), a beneficiary must inform the coordinator — which must request written approval from the Commission/FCH2 JU. Article 37.2: Activities related to ‘classified deliverables’ must comply with the ‘security requirements’ until they are declassified. Action tasks related to classified deliverables may not be subcontracted without prior explicit written approval from the Commission/FCH2 JU. The beneficiaries must inform the coordinator — which must immediately inform the Commission/FCH2 JU — of any changes in the security context and — if necessary —request for Annex 1 to be amended (see Article 55).